# RANTHAMBHOR.COM — Unified SEO & Google Discover Master Strategy

Consolidated from all three source files

# RANTHAMBHOR.COM — Unified SEO & Google Discover Master Strategy

From a hotel/safari booking website to the definitive Ranthambhore Information Authority

This is a single consolidated master document. It merges three source files into one working plan:

| Source file | What it contributed |
| --- | --- |
| Ranthambhor_SEO_Strategy.docx | 9-pillar architecture, funnel model, E-E-A-T standards, 4-phase roadmap (Day 1 → Month 6+), schema plan, conversion/monetisation phase |
| Ranthambhor_SEO_Google_Discover_90_Day_Strategy.docx | 90-day day-by-day sprint plan, EMD/tool strategy, backlink & digital-PR plan, on-page template, Discover editorial calendar, “What NOT to do”, first-10-pages priority list |
| Ranthambhor_Master_Keyword_Sheet.xlsx | The full 60+ keyword → intent → pillar → priority → URL → content mapping, plus the column legend |

How to read it: Part I (Sections 1–11) is the shared foundation both strategies agreed on — merged once, no duplication. Part II (Sections 12–13) holds both execution plans. Part III (Sections 14–17) is the full keyword sheet plus a reconciliation of the conflicting URL structures. Part IV (Sections 18–25) is the supporting strategy material unique to one source, retained in full.

# PART I — SHARED FOUNDATION

(Points where both source strategies agreed. Merged into a single statement.)

# 1. Strategic Positioning — Why This Works

Ranthambhor.com currently reads as one more hotel and jeep-safari booking site in a crowded field of near-identical competitors — most chasing the same handful of transactional keywords (“book ranthambore safari”, “ranthambore hotels”) with thin, duplicated content. That is a hard, low-authority fight.

The opportunity is different: become the site Google and travelers trust for what Ranthambhore actually is — its tigers, its 392 sq. km. of forest and history, its safari zones, its conservation story — the way Wikipedia, Britannica, or a national park service site is trusted. Authority sites earn organic rankings, backlinks, Google Discover distribution, and repeat/referral traffic without paying for every click. Once that trust is established, it is used to route qualified, high-intent travelers toward safari planning and stays.

Primary positioning statement: “The practical, evidence-led encyclopedia and field guide to Ranthambhore.” The site should answer the questions people have before, during and after a Ranthambhore trip: park, tigers, wildlife, zones, safari logistics, history, conservation, photography, seasons, travel and accommodation.

The core strategic shift FROM: “Book your Ranthambore safari and hotel here” (competes head-on with 200 similar sites) TO: “Everything you need to know about Ranthambhore — written and photographed by people who actually live and work there” (a category of one)

Ranthambhor.com should not compete with the hotel websites on hotel-brand queries. Hotel sites own their property, rooms, offers and stay-intent keywords. Ranthambhor.com owns destination knowledge, and then passes qualified users to relevant safari/stay partners.

## 1.1 The Funnel Model

Every page on the site has a job inside a single funnel. Informational pages are not a distraction from business — they are the top of the only funnel that scales.

Discover → Learn → Plan → Safari → Stay → Book

| Stage | Visitor mindset | User question | Site section | Job of this stage |
| --- | --- | --- | --- | --- |
| Discover | “Wow, look at this tiger photo” | What is happening / why should I care? | Google Discover feed, homepage, Insights/Journal, Instagram/Pinterest | Earn attention with original photography and storytelling — zero ask |
| Learn | “Tell me about Ranthambhore” | What is Ranthambhore? | Tigers / Wildlife / Flora / History / Conservation / National Park pillars | Establish deep, credible expertise (E-E-A-T) |
| Plan | “How do I actually visit?” | How do I visit? | Travel Guide pillar — best time, zones, costs, itineraries, packing | Answer every logistical question so the visitor trusts the site’s judgment |
| Safari | “Which zone, which vehicle, how do I book?” | How do I book/manage my safari? | Safari pillar | Become the reference for booking mechanics and zone selection |
| Stay | “Where should I sleep?” | Where should I stay? | Where-to-Stay / Stay guide | Neutral, useful shortlist — not a hard sell, never competing with hotel domains |
| Book | “I’m ready” | Can you help me? | Contact / inquiry / partner links | Convert only once trust is fully earned |

Non-negotiable rule Ranthambhor.com is not competing with your hotel booking websites. It never sells a room directly and it is never written to sound like a hotel homepage. It builds trust and traffic at the top of the funnel, then hands qualified visitors to the Safari and Stay/Book steps — where your commercial sites take over. If a page ever reads like an advertisement for one specific property, it is off-strategy. Every recommendation must read as independent, expert advice.

# 2. Current Site Direction — What to Change

Keep the strong destination-first identity, but reduce the feeling of a pure booking website on informational pages.

- Build permanent top-level hubs for: Ranthambhore, National Park, Tigers, Wildlife, Flora, Safari, History, Conservation and Travel Guide.

- Make every important topic a real landing page, not only a section on a long homepage.

- Add author/editorial information, source notes and “last reviewed/updated” dates to factual guides.

- Use original wildlife photography wherever possible. Each image needs a descriptive filename, alt text, caption where useful, correct dimensions and meaningful surrounding context.

- Create a visible editorial methodology / About page explaining local expertise, how information is verified and who reviews content.

- Add a strong breadcrumb hierarchy and consistent internal links. Google states BreadcrumbList helps it understand site hierarchy.

- Treat booking CTAs as secondary on encyclopedia pages: “Plan your safari” / “Check safari options” rather than aggressive hotel sales blocks.

- Create a dedicated Insights/Journal area for genuinely new, useful updates rather than publishing generic SEO articles.

# 3. Site Architecture — Pillars & Hubs

Each pillar is a hub page linking out to 5–12 in-depth cluster articles. This “hub and spoke” model is what search engines use to understand topical authority — the single biggest technical lever behind ranking as an authority site rather than a business listing.

| # | Pillar / Hub | Hub URL | Purpose & example cluster pages |
| --- | --- | --- | --- |
| 1 | Ranthambhore (destination/entity hub) | /ranthambhore/ | Destination overview + entity/topic hub tying all pillars together |
| 2 | National Park | /national-park/ | Park facts, geography, ecology, rules. Zones guide, timings, entry fees, best time to visit, map, monsoon closure |
| 3 | Tigers | /tigers/ | Tiger profiles, identification, behaviour, stories. Famous tigers, Machli’s legacy, tiger census, naming system, tiger news |
| 4 | Wildlife | /wildlife/ | Mammals, reptiles, birds and species guides. Leopards, birds (270+ species), sloth bear, crocodiles, deer species |
| 5 | Flora | /flora/ | Dhok/Dhonk forest, trees, plants, seasonal ecology. Banyan tree at Jogi Mahal, seasonal flowering |
| 6 | Safari | /safari/ | Zones, permits, jeep/canter, timings, rules. Gypsy vs canter, sighting chances, safari cost, how to book, photography tips |
| 7 | History | /history/ | Fort, royal hunting, archaeology, local heritage. Ranthambore Fort, Jogi Mahal, folklore |
| 8 | Conservation | /conservation/ | Project Tiger, habitat, communities, threats. Success story, village relocation, anti-poaching |
| 9 | Travel Guide | /travel-guide/ | How to reach, Delhi/Jaipur/Agra routes, itineraries, weather, packing, where to stay, comparisons |
| 10 | Stay | /stay/ | Curated accommodation information; commercial but strictly secondary |
| 11 | Insights / Journal | /insights/ | Fresh wildlife, seasonal and destination updates — the Discover engine |
| 12 | Discover / Home | / | Homepage — rotating best photography + entry points into all hubs |

URL structure rule: every cluster page lives under its pillar folder (e.g. /safari/gypsy-vs-canter/), never flat at the root. This groups topical relevance in the URL path itself and keeps the eventual Stay/Book funnel cleanly separated from informational content.

# 4. Keyword Strategy — Principles

Do not create one page per keyword. Cluster semantically related queries around one authoritative page. The master sheet (Section 9) is the working document; it should be continuously expanded with Google Search Console data, Keyword Planner, Ahrefs/Semrush, Google Trends and competitor gaps.

Sheet columns: Keyword → Search Intent → Content Pillar → Priority (P0/P1/P2) → Proposed URL → Content Required → Status

Methodology used to build and expand it:

- Seed list per pillar, expanded with Google Keyword Planner and Google Trends (search volume + seasonality — Ranthambhore is highly seasonal, closed roughly July–September).

- Ahrefs or SEMrush (or the free alternatives in Section 8) for search volume, keyword difficulty, and competitor gap analysis.

- AnswerThePublic and “People Also Ask” scraping for question-based, FAQ-schema-ready keywords.

- Competitor content audit against Wikipedia’s Ranthambore National Park article, official Rajasthan Tourism pages, and existing travel-blog competitors — find what they rank for that Ranthambhor.com does not yet cover.

- Map every priority cluster to exactly one primary target page. Identify and eliminate cannibalization risks.

- Priority tiers: P0 = build in Phase 1–2 (highest volume/strategic value); P1 = Phase 2; P2 = gap-fill in Phase 2–3.

This sheet is a living document — Phase 3 (Section 12) explains how Search Console performance data feeds back into it monthly.

# 5. Content Standards & E-E-A-T

Google’s Discover and Search systems weight Experience, Expertise, Authoritativeness, and Trust heavily for travel and nature content. This is Ranthambhor.com’s structural advantage — genuine on-the-ground photography and local expertise — and it must be made explicit, not just implied.

- Every pillar and major article carries a visible author byline with a real name, credentials, and years of Ranthambhore experience.

- Build one dedicated “Our Expertise” / About page: who runs the site, how many safaris/seasons of experience, photography credentials, local partnerships, editorial policy, how information is verified and who reviews it. This single page supports E-E-A-T signals sitewide.

- Original photography only wherever possible, with photographer credit and capture context (date, zone, season) — both an E-E-A-T signal and Discover fuel.

- Minimum content depth: pillar hub pages 2,000–3,000 words (National Park hub 2,500–4,000); cluster pages 1,200–2,000 words. All information dated and fact-checked against official sources (Rajasthan Forest Department, Project Tiger).

- Every factual/statistical claim (tiger counts, park area, entry fees) cites a real, checkable source and carries a visible “last updated” date.

- Tone: knowledgeable and specific, never salesy. No page should read like a brochure.

- Never guarantee tiger sightings or publish unverified sighting statistics.

# 6. Internal Linking Rules

- Hub-and-spoke: every cluster page links back to its pillar hub, and the pillar hub links out to every cluster page it owns. Every spoke also links to 2–5 closely related pages.

- Connect the user journey: National Park → Safari → Zones → Best Time → Itinerary → Stay.

- Connect knowledge clusters: Tiger → Wildlife → Conservation → Photography.

- Cross-pillar links follow the funnel logically — a Tigers article links to the relevant Safari zone article (“see tigers in Zone 3”) rather than jumping straight to a booking page.

- Every Travel Guide and Safari page includes one soft, clearly-labelled link into the Where-to-Stay guide — never more than one, never mid-sentence, always as a distinct “Planning your trip?” block.

- Descriptive, varied anchor text — never “click here”; use the actual target keyword naturally (e.g. “Ranthambore safari zones”). Avoid forcing the same exact anchor everywhere.

- A “Related Reading / Related guides” module (3–4 contextually relevant links) at the bottom of every article.

- Breadcrumbs on every page (Home > Pillar > Article) — both for users and for breadcrumb structured data.

# 7. Structured Data (Schema) Plan

| Page type | Schema to implement |
| --- | --- |
| Sitewide | Organization, WebSite (with sameAs links to verified social profiles) |
| Every page | BreadcrumbList |
| Pillar & article pages | Article / BlogPosting (NewsArticle where applicable), with author, datePublished, dateModified |
| National Park, Fort, Jogi Mahal etc. | TouristAttraction / Place, with geo-coordinates |
| FAQ sections | FAQPage (only where FAQs are genuinely useful) |
| Itinerary pages | ItemList / TouristTrip (where applicable) |
| Photography | ImageObject with license, creator, and caption fields |

Validate every template with Google’s Rich Results Test and the Schema.org Validator before publishing at scale — one broken schema template multiplies across dozens of pages. Do not treat structured data as a ranking hack; it helps Google understand content but does not guarantee a rich result.

# 8. Tools & Websites to Use

| Purpose | Tools |
| --- | --- |
| Indexing & performance | Google Search Console (queries, indexing, Discover, CTR, technical signals), Bing Webmaster Tools, Google Analytics 4, Google URL Inspection, IndexNow (supported engines only — not a Google shortcut) |
| Keyword research | Google Keyword Planner, Ahrefs, Semrush; free alternatives: Ubersuggest, AlsoAsked, AnswerThePublic, Google Trends (seasonality + rising Ranthambore topics) |
| Technical audit | Screaming Frog SEO Spider, Sitebulb (visual architecture auditing), Google PageSpeed Insights / Lighthouse / CrUX, GTmetrix |
| Structured data | Google Rich Results Test, Schema.org Validator |
| Image optimization | Squoosh, TinyPNG |
| Reporting | Looker Studio (free dashboards pulling GSC + GA4 data) |
| Research | Wayback Machine (historical competitor/content research), Google Lens / image tools (owned or licensed imagery only) |
| Local / entity | Google Business Profile (if eligible) |
| Distribution / secondary discovery | Pinterest, Instagram, YouTube Shorts, Quora, Reddit (r/india, r/IndiaTravel) |
| Authority & citations | Wikipedia (cite-worthy factual contributions, not spam links), iNaturalist/GBIF (flora-fauna data authority), Rajasthan Tourism and India Tourism official sites, AllTrails (already indexes Ranthambhore park content — a natural outreach/partnership target) |

# 9. Technical SEO Foundation Checklist

Before any content push, the technical base must let Google crawl, understand, and want to distribute the site.

- Google Search Console — verify both Domain property and URL-prefix property; submit XML sitemap.

- Bing Webmaster Tools — verify and submit sitemap (often skipped, easy incremental traffic).

- Google Analytics 4 — full event tracking, with a distinct goal for outbound clicks to hotel/safari partner sites.

- Core Web Vitals — LCP under 2.5s, CLS under 0.1, INP under 200ms (PageSpeed Insights / Lighthouse / CrUX).

- Mobile usability — 70%+ of Discover traffic is mobile; test every template on a real device, not just DevTools.

- HTTPS everywhere, consistent www/non-www choice, canonical tags, and a clean robots.txt that does not block CSS/JS/images needed for rendering.

- One canonical URL per important topic; consolidate duplicate pages. Check canonicalization after every migration or URL restructure.

- XML sitemap segmented by type (pages, articles, images), containing only canonical indexable URLs, resubmitted whenever new pillars launch.

- Trailing-slash consistency; handle unwanted parameter URLs.

- Keep 301 redirects for changed URLs; maintain redirect chains at one hop where possible.

- Structured, crawlable internal navigation — every pillar reachable within 2 clicks of the homepage.

- Lazy-load below-the-fold images, but never lazy-load the primary visual in a way that harms discovery/rendering.

- Site speed on image-heavy pages — this matters more here than almost any other content vertical because photography IS the differentiator.

- Monitor index coverage and sitemap status in Search Console continuously.

# 10. Image SEO & the Google Discover Playbook

Discover is driven almost entirely by high-quality imagery, freshness, and topical relevance to what’s trending — it rewards exactly the asset Ranthambhor.com already has. But: Discover is not a keyword-ranking system and cannot be guaranteed. Google says Discover traffic is more unpredictable than Search traffic because content is proactively served rather than triggered by a query. Use it as a second acquisition channel, not as the foundation of SEO.

## Image & technical requirements

- Feature large images (minimum 1200px wide) on every article and enable the max-image-preview:large robots meta tag sitewide — required for Discover eligibility.

- Descriptive, keyword-aware file names (ranthambore-tiger-zone3-machli-cub.webp, not IMG_4021.jpg).

- Full, natural-language alt text on every image — it should describe the image, not be a keyword list. Accessibility and image-search ranking both depend on it.

- Compress via Squoosh or TinyPNG and serve modern formats (WebP/AVIF) with lazy loading below the fold.

- Build and submit a dedicated image XML sitemap.

- Use original, high-resolution wildlife photography as the visual identity of the site.

## Editorial requirements

- Create stories with a reason to exist now: seasonal tiger behaviour, new conservation developments, wildlife photography stories, monsoon landscape changes, park updates, verified travel changes.

- Publish an original photo essay or gallery-style article at least monthly — Discover’s best-performing format for nature/travel.

- Avoid clickbait. Make the headline match the page; never sensationalise beyond what the article delivers.

- Show a clear author/byline and editorial review process.

- Build topical depth first; Discover should amplify content that already demonstrates expertise.

- Keep a content freshness cadence (Section 12) — Discover strongly favors recently updated, timely content over static pages.

- Cross-post the same imagery to Pinterest (a major secondary discovery engine for travel photography) and Instagram, linking back to the matching article.

## Monitoring

- Monitor Search Console Discover by page, country and date. The Discover report becomes available only after sufficient impressions.

- As of Aug 31, 2026, Google has also rolled out a Generative AI performance report for Discover; monitor it when available for the property.

## Discover Editorial Calendar

| Content type | Examples | Frequency |
| --- | --- | --- |
| Seasonal field story | What changes in Ranthambhore in October / April / monsoon | 2/month |
| Original photography story | A tiger, landscape, bird or ecological behaviour story | 2/month |
| Conservation | Project, habitat, community or species update | 1–2/month |
| Practical update | Safari rules, booking changes, access, timings | As needed |
| Deep guide | Zone, species, history or photography guide | 2–4/month |
| Data/visual asset | Zone map, species checklist, seasonal calendar | 1/month |

# 11. On-Page Template

Recommended structure for every substantive page:

- SEO title — primary topic + useful differentiator + Ranthambhore

- H1 — natural, human-readable topic

- Opening answer — 40–80 words directly answering the search intent

- Quick facts / summary box

- Main detailed sections

- Original photography / maps / diagrams where useful

- First-hand insight or editorial note where appropriate

- Sources / official references for changeable factual claims

- Related guides

- Soft conversion CTA

- Author + reviewed/updated date

- Breadcrumb

Define page templates per content type: pillar hub, cluster article, FAQ, comparison, itinerary, species page, zone page.

# PART II — EXECUTION PLANS

Two complementary execution plans were supplied. Plan A is the 30-day foundation + 4-phase multi-month roadmap. Plan B is the 90-day day-by-day sprint. They overlap heavily; both are retained because Plan B is more granular for the first 30 days while Plan A carries the roadmap out to Month 12. Run Plan B’s day-by-day tasks inside Plan A’s phase structure.

# 12. Plan A — Four-Phase Roadmap

## Phase 1 — Build the Foundation (Day 1 – Day 30)

Goal: a technically clean, fully indexable site with the pillar architecture live, the keyword sheet built, and the first pillar pages published — so Phase 2’s content volume lands on solid ground instead of a broken foundation.

### Week 1 — Technical & Account Foundation

| Day | Task | Deliverable |
| --- | --- | --- |
| 1 | Set up and verify Google Search Console (Domain + URL-prefix), install GA4 | GSC + GA4 live and verified |
| 2 | Full crawl with Screaming Frog; check current indexation (site: search) and robots.txt/sitemap status | Technical audit report |
| 3 | Run Core Web Vitals checks (PageSpeed Insights, GTmetrix); begin fixing largest issues (image weight, render-blocking scripts) | Core Web Vitals fix list |
| 4 | Mobile usability audit and fixes; verify HTTPS and canonical tags sitewide | Mobile + canonical audit clean |
| 5 | Finalize the pillar site architecture and URL structure (Section 3) | Approved site map |
| 6 | Build and submit segmented XML sitemap to GSC and Bing | Sitemap live in both consoles |
| 7 | Competitor and authority benchmark: identify 8–10 sites to out-rank or match (Wikipedia, Rajasthan Tourism, top 5 travel blogs) | Competitor benchmark list |

### Week 2 — Keyword Research & Information Architecture

| Day | Task | Deliverable |
| --- | --- | --- |
| 8 | Seed keyword brainstorm per pillar (internal knowledge + existing GSC queries) | Seed keyword list |
| 9 | Expand seed list using Keyword Planner, Ahrefs/SEMrush, Google Trends | Expanded keyword pool |
| 10 | Pull question-based keywords via AnswerThePublic and People Also Ask | FAQ-ready keyword list |
| 11 | Cluster all keywords by pillar and intent; build the Master Keyword Sheet | Master Keyword Sheet (Section 20) |
| 12 | Map every keyword to a proposed URL; flag content gaps vs. current site | URL map complete |
| 13 | Define page templates per content type (pillar hub, cluster article, FAQ, comparison, itinerary) | Template specs |
| 14 | Build the Phase 2 content calendar (12–16 weeks, mapped to priority tiers) | Phase 2 calendar |

### Week 3 — On-Page & Schema Setup

| Day | Task | Deliverable |
| --- | --- | --- |
| 15 | Implement BreadcrumbList schema sitewide | Breadcrumb schema live |
| 16 | Implement Organization and WebSite schema with verified sameAs social links | Sitewide schema live |
| 17 | Build the Article/BlogPosting schema template for all content pages | Article schema template |
| 18 | Build FAQPage schema template and TouristAttraction/Place schema for Park, Fort, Jogi Mahal pages | FAQ + Place schema templates |
| 19 | Define the image SEO framework: file-naming convention, alt-text standard, compression pipeline, image sitemap | Image SEO style guide |
| 20 | Design the internal linking framework: hub-spoke rules, anchor text guidelines, Related Reading module | Internal linking guide |
| 21 | Build the “Our Expertise / About” page establishing E-E-A-T sitewide | About/Expertise page live |

### Week 4 — First Content & Discover Setup

| Day | Task | Deliverable |
| --- | --- | --- |
| 22 | Write and publish the first 2 pillar hub pages (recommend: National Park, Tigers) | 2 pillar hubs live |
| 23 | Write and publish the first 3 cluster articles under those pillars | 3 cluster articles live |
| 24 | Apply large hero images to all new pages; enable max-image-preview:large sitewide | Discover-eligible images live |
| 25 | Submit new URLs for indexing individually in GSC | Priority URLs submitted |
| 26 | Build the GSC + GA4 performance dashboard in Looker Studio | Reporting dashboard live |
| 27 | Off-site foundation: Google Business Profile (if applicable), directory listings, citation opportunities | Initial citations submitted |
| 28 | Build outreach target list: wildlife blogs, Rajasthan/India travel publications, relevant subreddits and Quora threads | Outreach list (30+ targets) |
| 29 | Set up Pinterest and optimize Instagram/YouTube to link back into the new pillar pages | Social distribution channels live |
| 30 | Phase 1 review: checklist sign-off, indexation check, set Phase 2 kickoff | Phase 1 complete — go/no-go |

## Phase 2 — Build the Encyclopedia (Week 5 – Week 20)

Goal: publish deep, authoritative content across all pillars at a sustainable cadence of 2–3 long-form pages per week, always working through the Master Keyword Sheet in priority order (P0 before P1 before P2).

| Weeks | Pillar focus | Target output |
| --- | --- | --- |
| 5–6 | National Park | Zones guide, timings, entry fees, best time to visit, map, monsoon closure |
| 7–8 | Tigers | Famous tigers, Machli’s legacy, tiger census page, naming system, sighting-chances page |
| 9–10 | Safari | Gypsy vs canter, zones guide, safari cost, how-to-book, photography tips, permit rules |
| 11–12 | Wildlife & Flora | Animal checklist, leopards, birds (270+ species), Dhonk forest, banyan tree |
| 13–14 | History & Heritage | Ranthambore Fort (UNESCO), Jogi Mahal, royal hunting ground, folklore |
| 15–16 | Conservation | Project Tiger, conservation success story, village relocation, anti-poaching |
| 17–18 | Travel Guide | How to reach, Delhi/Jaipur routes, 2- and 3-day itineraries, weather by month, packing list |
| 19–20 | Gap-filling & comparisons | Where-to-stay guide, Ranthambore vs Jim Corbett/Bandhavgarh, sitewide FAQ expansion, glossary |

Within each 2-week block: draft against the approved template, fact-check every statistic, shoot or source original photography, apply the schema and internal-linking rules from Sections 6–7, publish, then request indexing in GSC. Every published page is logged in the Master Keyword Sheet’s Status column.

## Phase 3 — Continually Update It (Month 6 onward, ongoing)

An encyclopedia that goes stale loses both rankings and Discover distribution — freshness is a ranking factor here, not a nice-to-have. Phase 3 is a permanent operating rhythm, not a one-time project.

Monthly cadence

- Update seasonal facts: safari zone rotation, current safari timings, weather outlook for the coming month.

- Add any new tiger sightings/cub news to the Tigers pillar — prime Discover-trigger content.

- Pull the last 30 days of Search Console data: which queries are gaining impressions but have weak CTR or ranking position — refresh those pages first.

- Publish at least one new photo-essay/gallery piece.

Quarterly cadence

- Full content audit: identify the top 20% of pages by traffic and the bottom 20% by declining traffic; refresh both — winners to extend their lead, decliners to recover.

- Merge overlapping pages, remove/redirect weak duplicates, improve topical clusters rather than continuously adding URLs.

- Backlink audit via Ahrefs/SEMrush — pursue outreach to sites that reference Ranthambhore but don’t yet link to Ranthambhor.com.

- Expand any page that has grown thin relative to newly ranking competitors.

Annual cadence

- Update the Tiger Census page with the latest official count.

- Update entry fees, permit rules, and booking-portal instructions (these change without much public notice).

- Refresh every “best time to visit” and itinerary page for the upcoming season, including the monsoon closure (roughly July–September) and October reopening.

Every updated page keeps a visible “last updated” date and a changelog note where the change is substantive — this both signals freshness to Google and builds user trust.

## Phase 4 — Convert Traffic into Safari/Hotel Business

Runs continuously from roughly Month 3 onward, in parallel with Phases 2/3, once there is enough Learn/Plan-stage traffic to convert. Built entirely on the funnel model from Section 1.1, and designed specifically so Ranthambhor.com never competes with your hotel websites.

How conversion works without competing

- Ranthambhor.com never lists room rates or takes bookings directly — its Where-to-Stay guide describes categories (luxury / mid-range / budget, distance from each gate) and links out, positioned as independent advice.

- Every hotel/safari link out is UTM-tagged so its downstream value is measurable in GA4 — this is how you prove the informational strategy is actually driving business.

- A “Get the Ranthambhore Planning Checklist” downloadable PDF, gated by email, captures leads at the Plan stage for later nurture — regardless of which property they eventually book.

- A lightweight inquiry/WhatsApp widget appears only on Safari and Travel Guide pages — never on Tigers/Wildlife/History pages, which must stay purely editorial.

- If you operate specific hotel or safari-booking brands, they may appear in the Where-to-Stay guide alongside genuine competitors, disclosed plainly — this protects the site’s authority and is what makes its eventual recommendation persuasive.

# 13. Plan B — 90-Day Sprint

## Days 1–30: Day-by-Day Execution

| Day | Workstream | Exact action |
| --- | --- | --- |
| 1 | Baseline | Export Search Console queries/pages, GA4 landing pages, indexed URLs, sitemap, robots.txt, current titles/H1s, Core Web Vitals and backlinks. Save baseline. |
| 2 | Crawl | Run Screaming Frog/Sitebulb crawl. Identify 404s, redirects, canonicals, duplicate titles, thin pages, orphan pages and indexability issues. |
| 3 | Competitors | Map 10–15 competing Ranthambore information domains. Record their top pages, keywords, backlinks, content gaps and image strategy. |
| 4 | Entity positioning | Finalize the site’s one-line positioning, About page, editorial policy, author/reviewer model and source policy. |
| 5 | Architecture | Create the final URL map and hub/spoke structure. Decide which existing URLs are retained, redirected or consolidated. |
| 6 | Keyword research | Build the master keyword sheet: keyword, intent, cluster, page, URL, priority, SERP type, volume, difficulty, current rank, competitor URL. |
| 7 | Keyword mapping | Map every priority cluster to exactly one primary target page. Identify cannibalization risks. |
| 8 | Technical SEO | Fix indexability, canonical tags, XML sitemap, robots.txt, HTTPS, redirects, trailing slash consistency and unwanted parameter URLs. |
| 9 | Templates | Create consistent SEO templates for title, meta description, H1, intro, author, updated date, breadcrumbs, TOC, FAQs where genuinely useful, related guides and CTA. |
| 10 | Schema | Implement Organization, BreadcrumbList, Article/NewsArticle where applicable, ImageObject where appropriate. Validate before scaling. |
| 11 | Homepage | Rewrite homepage around authority: what Ranthambhore is, what the site covers, topical hubs, original photography, expert/local credibility and planning CTA. |
| 12 | National Park hub | Build the definitive National Park page. Link to history, ecology, safari, zones, wildlife, conservation and travel. |
| 13 | Safari hub | Build definitive Safari guide. Explain booking, vehicles, zones, timings, rules and planning. |
| 14 | Zones hub | Create complete Zones 1–10 index + individual pages where sufficient unique information exists. Do not promise tiger sightings. |
| 15 | Best time | Build month-by-month best-time guide with weather, vegetation, wildlife behaviour, photography and traveller type. |
| 16 | Tigers hub | Build tiger hub + verified individual tiger profile framework. Record source/provenance for claims and images. |
| 17 | Wildlife hub | Create mammals, birds and reptiles indexes. Prioritize species with real search demand and original photography. |
| 18 | Flora hub | Create flora/ecology hub and 5–10 high-quality species pages instead of dozens of thin pages. |
| 19 | History | Build Ranthambore history timeline, Fort page, royal hunting history and conservation transition. |
| 20 | Conservation | Build conservation hub with authoritative sources, Project Tiger history, habitat/community topics and current updates. |
| 21 | Travel guide | Create how-to-reach, from Delhi, Jaipur, Agra, packing, permits/rules and practical travel pages. |
| 22 | Itineraries | Publish 2-day and 3-day itinerary pages. Add contextual links to safari, zones, stay and travel pages. |
| 23 | Internal linking | Run a deliberate internal-linking pass. Every hub links to spokes; every spoke links back to its hub and to 2–5 closely related pages. |
| 24 | Images | Audit every major image: original ownership, filename, alt, compression, dimensions, responsive loading, captions and contextual placement. |
| 25 | Discover launch set | Publish 2–3 strong editorial stories using original photography: seasonal wildlife behaviour, a field story, a conservation update. |
| 26 | Authority links | Begin outreach to wildlife organizations, photographers, Rajasthan travel resources, universities, conservation publications, local tourism resources and relevant publishers. |
| 27 | Digital PR | Create one linkable asset: zone map, species checklist, seasonal wildlife calendar, safari planning dataset or original photography guide. |
| 28 | Search Console | Submit sitemap, inspect priority URLs, request indexing where appropriate and verify canonical/index status. Do not repeatedly submit unchanged URLs. |
| 29 | Measurement | Create Looker Studio/Sheets dashboard: clicks, impressions, CTR, position, indexed pages, top queries, top pages, backlinks and Discover metrics. |
| 30 | Review + next sprint | Identify pages with impressions but low CTR, positions 5–20, pages with growing Discover impressions and pages with weak engagement. Plan the next 30 days from data. |

## Days 31–90: Scale the Authority

- Publish 2–3 genuinely useful evergreen pages per week.

- Publish 1–2 timely/seasonal editorial pieces per week when there is a real story or useful update.

- Build 5–10 high-quality digital PR/backlink relationships per month; prioritize relevance and editorial legitimacy over raw domain count.

- Refresh existing pages whenever official rules, safari schedules, pricing, access, seasons or conservation information changes.

- Expand species/tiger pages only when you have enough original information, imagery or credible sources to make them better than existing results.

- Use Search Console queries as a content-mining engine: pages ranking positions 5–20 are prime candidates for improved intent matching, depth, internal links and SERP presentation.

- Quarterly: merge overlapping pages, remove/redirect weak duplicates and improve topical clusters rather than continuously adding URLs.

# PART III — MASTER KEYWORD SHEET

# 14. Master Keyword Sheet — Core (61 keywords)

Columns: Keyword · Search Intent · Content Pillar · Priority · Proposed URL · Content Required · Status

| Keyword | Intent | Pillar | Pri | Proposed URL | Content Required | Status |
| --- | --- | --- | --- | --- | --- | --- |
| ranthambore national park | Informational / Navigational | Home / Brand | P0 | / | Homepage rewrite — authority positioning, not booking-first | Not started |
| ranthambhore | Navigational | Home / Brand | P0 | / | Homepage rewrite | Not started |
| ranthambore tiger reserve | Informational | National Park | P0 | /national-park/ | Pillar hub page (2,500+ words) | Not started |
| ranthambore national park zones | Informational | National Park | P0 | /national-park/zones/ | New page — zone 1-10 overview map | Not started |
| ranthambore national park timings | Informational | National Park | P0 | /national-park/timings/ | New page — updated seasonally | Not started |
| ranthambore national park entry fee | Informational (transactional-adjacent) | National Park | P0 | /national-park/entry-fees/ | New page — fee table, updated annually | Not started |
| best time to visit ranthambore | Informational | National Park | P0 | /national-park/best-time-to-visit/ | New page — month-by-month guide | Not started |
| ranthambore national park map | Informational | National Park | P1 | /national-park/map/ | New page — interactive zone map | Not started |
| ranthambore national park closed months | Informational | National Park | P1 | /national-park/monsoon-closure/ | New page | Not started |
| how big is ranthambore national park | Informational | National Park | P2 | /national-park/ | FAQ block on pillar page | Not started |
| ranthambore national park area sq km | Informational | National Park | P2 | /national-park/ | FAQ block on pillar page | Not started |
| tigers in ranthambore | Informational | Tigers | P0 | /tigers/ | Pillar hub page | Not started |
| famous tigers of ranthambore | Informational | Tigers | P0 | /tigers/famous-tigers/ | New page — profiles with photography | Not started |
| machli tigress ranthambore | Informational | Tigers | P0 | /tigers/machli-the-lake-queen/ | New page — long-form legacy story | Not started |
| how many tigers in ranthambore 2026 | Informational (fresh/news) | Tigers | P0 | /tigers/tiger-census/ | New page — update every census cycle | Not started |
| ranthambore tiger names | Informational | Tigers | P1 | /tigers/tiger-naming-system/ | New page — explain T-naming convention | Not started |
| tiger sighting probability ranthambore | Informational | Tigers / Safari | P1 | /safari/tiger-sighting-chances/ | New page — zone-wise sighting data | Not started |
| ranthambore tiger attacks | Informational | Tigers | P2 | /tigers/faq/ | FAQ block | Not started |
| ranthambore tiger cubs 2026 | Informational (fresh/news) | Tigers | P1 | /tigers/tiger-news/ | News/blog page — update as cubs are sighted | Not started |
| ranthambore wildlife | Informational | Wildlife | P0 | /wildlife/ | Pillar hub page | Not started |
| ranthambore national park animals list | Informational | Wildlife | P0 | /wildlife/animal-checklist/ | New page — full species checklist | Not started |
| leopards in ranthambore | Informational | Wildlife | P1 | /wildlife/leopards/ | New page | Not started |
| birds in ranthambore national park | Informational | Wildlife | P1 | /wildlife/birds/ | New page — 270+ species checklist | Not started |
| sloth bear ranthambore | Informational | Wildlife | P2 | /wildlife/sloth-bear/ | New page | Not started |
| crocodiles ranthambore lakes | Informational | Wildlife | P2 | /wildlife/crocodiles/ | New page — Padam Talao/Rajbagh | Not started |
| sambar deer ranthambore | Informational | Wildlife | P2 | /wildlife/deer-species/ | New page | Not started |
| flora of ranthambore | Informational | Flora | P1 | /flora/ | Pillar hub page | Not started |
| dhonk trees ranthambore forest | Informational | Flora | P2 | /flora/dhonk-forest/ | New page | Not started |
| banyan tree ranthambore jogi mahal | Informational | Flora | P2 | /flora/banyan-tree/ | New page | Not started |
| ranthambore safari booking | Transactional | Safari | P0 | /safari/booking-guide/ | New page — neutral how-to-book guide | Not started |
| ranthambore jeep safari vs canter safari | Commercial investigation | Safari | P0 | /safari/gypsy-vs-canter/ | New page — comparison table | Not started |
| ranthambore safari zones guide | Informational | Safari | P0 | /safari/zones-guide/ | New page — zone 1-10 deep dive | Not started |
| best zone for tiger sighting ranthambore | Informational | Safari | P0 | /safari/best-zones-tiger-sighting/ | New page | Not started |
| ranthambore safari price | Transactional-info | Safari | P0 | /safari/safari-cost/ | New page — official fee breakdown | Not started |
| ranthambore safari timings | Informational | Safari | P1 | /safari/timings/ | New page — seasonal shift schedule | Not started |
| ranthambore safari online booking process | Transactional | Safari | P0 | /safari/how-to-book/ | New page — step-by-step official portal guide | Not started |
| ranthambore photography safari tips | Informational | Safari | P1 | /safari/photography-tips/ | New page — showcase own photography | Not started |
| ranthambore safari permit rules | Informational | Safari | P1 | /safari/permit-rules/ | New page | Not started |
| night safari ranthambore | Informational | Safari | P2 | /safari/faq/ | FAQ block | Not started |
| ranthambore fort history | Informational | History | P0 | /history/ranthambore-fort/ | New page — long-form heritage story | Not started |
| ranthambore fort unesco world heritage | Informational | History | P1 | /history/ranthambore-fort/ | Section within fort page | Not started |
| jogi mahal ranthambore | Informational | History | P1 | /history/jogi-mahal/ | New page | Not started |
| maharajas of jaipur hunting ground ranthambore | Informational | History | P2 | /history/royal-hunting-ground/ | New page | Not started |
| ranthambore folklore legends | Informational | History | P2 | /history/folklore/ | New page | Not started |
| project tiger ranthambore | Informational | Conservation | P1 | /conservation/project-tiger/ | New page | Not started |
| ranthambore tiger conservation success story | Informational | Conservation | P1 | /conservation/success-story/ | New page — population growth data | Not started |
| village relocation ranthambore | Informational | Conservation | P2 | /conservation/village-relocation/ | New page | Not started |
| ranthambore poaching history | Informational | Conservation | P2 | /conservation/anti-poaching/ | New page | Not started |
| how to reach ranthambore | Informational | Travel Guide | P0 | /travel-guide/how-to-reach/ | New page — flight/train/road options | Not started |
| ranthambore from delhi distance | Informational | Travel Guide | P0 | /travel-guide/delhi-to-ranthambore/ | New page | Not started |
| ranthambore from jaipur distance | Informational | Travel Guide | P0 | /travel-guide/jaipur-to-ranthambore/ | New page | Not started |
| sawai madhopur travel guide | Informational | Travel Guide | P1 | /travel-guide/sawai-madhopur/ | New page | Not started |
| 3 days ranthambore itinerary | Informational | Travel Guide | P0 | /travel-guide/3-day-itinerary/ | New page | Not started |
| 2 days ranthambore itinerary | Informational | Travel Guide | P1 | /travel-guide/2-day-itinerary/ | New page | Not started |
| things to do near ranthambore | Informational | Travel Guide | P1 | /travel-guide/nearby-attractions/ | New page | Not started |
| ranthambore weather by month | Informational | Travel Guide | P1 | /travel-guide/weather-by-month/ | New page | Not started |
| what to pack for ranthambore safari | Informational | Travel Guide | P2 | /travel-guide/packing-list/ | New page | Not started |
| where to stay near ranthambore national park | Commercial investigation | Travel Guide → Stay | P0 | /travel-guide/where-to-stay/ | New page — neutral guide, funnel to Stay/Book | Not started |
| ranthambore vs jim corbett | Commercial investigation | Travel Guide | P1 | /travel-guide/ranthambore-vs-jim-corbett/ | New page — comparison | Not started |
| ranthambore vs bandhavgarh | Commercial investigation | Travel Guide | P2 | /travel-guide/ranthambore-vs-bandhavgarh/ | New page — comparison | Not started |
| is ranthambore safe for tourists | Informational | Travel Guide | P2 | /travel-guide/faq/ | FAQ block | Not started |

# 15. Master Keyword Sheet — Supplementary Clusters

These keyword clusters appear only in the 90-Day Discover strategy, not in the spreadsheet. Add them to the live sheet.

| Keyword cluster | Intent | Target page | Pri | URL | Content required |
| --- | --- | --- | --- | --- | --- |
| ranthambore safari | Commercial research | Safari hub | P0 | /safari/ | Complete safari guide + CTA |
| ranthambore tiger | Informational | Tigers hub | P0 | /tigers/ | Species overview + identification + behaviour |
| history of ranthambore | Informational | History hub | P0 | /history/ | Timeline + royal hunting + conservation transition |
| best zone in ranthambore | Informational | Zones | P0 | /safari/zones/ | Evidence-led comparison; never guarantee sightings |
| ranthambore zone 1 | Informational | Zone 1 | P1 | /safari/zones/zone-1/ | Landscape, access, wildlife, current verified info |
| ranthambore zone 2 | Informational | Zone 2 | P1 | /safari/zones/zone-2/ | Same template |
| ranthambore zone 3 | Informational | Zone 3 | P1 | /safari/zones/zone-3/ | Same template |
| ranthambore zone 4 | Informational | Zone 4 | P1 | /safari/zones/zone-4/ | Same template |
| ranthambore zone 5 | Informational | Zone 5 | P1 | /safari/zones/zone-5/ | Same template |
| ranthambore zone 6 | Informational | Zone 6 | P1 | /safari/zones/zone-6/ | Same template |
| ranthambore zones 7 8 9 10 | Informational | Zones | P1 | /safari/zones/ | Buffer-zone guide |
| ranthambore in summer | Informational | Season guide | P1 | /travel-guide/seasons/summer/ | Heat, wildlife behaviour, photography |
| ranthambore in winter | Informational | Season guide | P1 | /travel-guide/seasons/winter/ | Weather, crowds, birding, photography |
| ranthambore monsoon | Informational | Season guide | P1 | /travel-guide/seasons/monsoon/ | Closures/open areas verified against official rules |
| ranthambore tiger photography | Informational | Photography guide | P1 | /travel-guide/photography/ | Original images + ethical photography advice |
| dhok tree ranthambore | Informational | Flora species | P1 | /flora/dhok-tree/ | Species page + photography |
| ranthambore conservation | Informational | Conservation hub | P1 | /conservation/ | Threats, habitat, community, protection |
| ranthambore from delhi | Travel planning | Route page | P1 | /travel-guide/from-delhi/ | Train/car/flight combinations |
| ranthambore from jaipur | Travel planning | Route page | P1 | /travel-guide/from-jaipur/ | Transport options |
| ranthambore safari rules | Informational | Safari rules | P1 | /safari/rules/ | Official rules + responsible wildlife viewing |
| ranthambore hotels | Commercial research | Stay hub | P1 | /stay/hotels/ | Curated stay guide; avoid competing with hotel domains |
| best hotels near ranthambore national park | Commercial research | Stay guide | P2 | /stay/hotels/ | Independent comparison, distance, traveller fit |
| ranthambore packing list | Planning | Packing | P1 | /travel-guide/packing-list/ | Seasonal checklist |

# 16. How to Use the Keyword Sheet — Column Legend

| Column | Meaning |
| --- | --- |
| Keyword | The exact search term or close variant to target. Sourced from Google Keyword Planner, Ahrefs/SEMrush, Google Trends, and People Also Ask. |
| Search Intent | Why someone is searching: Informational (wants to learn), Navigational (looking for the brand/site), Commercial investigation (comparing options before deciding), Transactional (ready to act, e.g. book). |
| Content Pillar | Which site pillar this keyword belongs to: Home/Brand, National Park, Tigers, Wildlife, Flora, Safari, History, Conservation, Travel Guide, Stay. |
| Priority | P0 = build in Phase 1-2 first (highest volume / highest strategic value). P1 = build in Phase 2. P2 = fill gaps in Phase 2-3. |
| Proposed URL | The exact URL slug to publish at. Keeping this consistent protects internal linking and prevents duplicate/competing URLs later. |
| Content Required | What needs to be created: new page, pillar hub, FAQ block, or comparison page — and any special notes (e.g. “update annually”). |
| Status | Track progress: Not started / In progress / Published / Needs refresh. Update weekly during Phase 1-2 and monthly during Phase 3. |

Optional extra columns worth adding once tool data is available: SERP type, search volume, keyword difficulty, current rank, competitor URL.

This is a living document. As Search Console and Ahrefs/SEMrush surface new queries the site is already getting impressions for, add them here with their actual impression/CTR data so Phase 3 refresh priorities are backed by real performance data, not assumptions.

# 17. URL Structure Reconciliation — Action Required

The two source strategies propose different URLs for the same topics. Pick one and stick to it — publishing both creates duplicate, cannibalising pages. Recommended resolution below.

| Topic | Keyword sheet URL | 90-day doc URL | Recommended | Why |
| --- | --- | --- | --- | --- |
| Zones overview | /national-park/zones/ and /safari/zones-guide/ | /safari/zones/ | /safari/zones/ | Zone choice is a safari-planning decision; consolidate all three into one page |
| Individual zones | (not present) | /safari/zones/zone-1/ … | /safari/zones/zone-N/ | Only build where genuinely unique information exists |
| Best time to visit | /national-park/best-time-to-visit/ | /travel-guide/best-time/ | /travel-guide/best-time/ | Trip-planning intent, not park-fact intent |
| Safari cost | /safari/safari-cost/ | /safari/cost/ | /safari/cost/ | Shorter, no stutter |
| Booking guide | /safari/booking-guide/ and /safari/how-to-book/ | /safari/booking/ | /safari/booking/ | Merge all three into one; a separate “how to book” page cannibalises |
| Jeep vs canter | /safari/gypsy-vs-canter/ | /safari/jeep-vs-canter/ | /safari/jeep-vs-canter/ | Matches higher-volume query phrasing |
| Where to stay | /travel-guide/where-to-stay/ | /stay/hotels/ | /stay/ hub with /travel-guide/where-to-stay/ as the editorial entry point | Keeps commercial layer separate from editorial |
| Route pages | /travel-guide/delhi-to-ranthambore/ | /travel-guide/from-delhi/ | /travel-guide/from-delhi/ | Consistent with /from-jaipur/, /from-agra/ |
| Flora species | /flora/dhonk-forest/ | /flora/dhok-tree/ | /flora/dhok-forest/ | “Dhok” is the standard spelling; one page covers tree + forest |
| Photography | /safari/photography-tips/ | /travel-guide/photography/ | /travel-guide/photography/ | Planning intent; link from Safari hub |
| Monsoon/seasons | /national-park/monsoon-closure/ | /travel-guide/seasons/monsoon/ | /travel-guide/seasons/monsoon/ | Sits with the other season pages |

# PART IV — SUPPORTING STRATEGY

# 18. EMD Strategy & Destination Tools

Ranthambhor.com is already a highly destination-relevant domain, so do not buy additional exact-match domains or create doorway sites for the same topic. The useful part of the EMD lesson is intent alignment: build the best resource around a search need, then support it with authoritative content, internal links and genuine references.

Build a useful destination tool rather than a thin calculator built only for SEO.

Recommended tools: Safari Cost Calculator · Safari Packing Checklist · Ranthambore Safari Planner · Zone Comparison Tool · Rajasthan/Ranthambore Trip Planner.

- The tool page must be genuinely functional, indexable, fast and useful without requiring an email.

- Create supporting pages around it: how to use it, assumptions, examples, FAQs, alternatives and related planning guides.

- Do not generate hundreds of near-identical pages from templates. Every indexed page must add unique value.

# 19. Backlink & Off-Page Strategy

Do not buy 10–15 random backlinks just to hit a number. Target relevant editorial mentions. Build 5–10 high-quality relationships per month.

| Source type | Approach | Target priority |
| --- | --- | --- |
| Wildlife publications | Pitch original field stories/photos/data | High |
| Conservation organizations | Offer useful guides/data or expert contributions | High |
| Rajasthan tourism resources | Useful destination reference pages | High |
| Travel publications | Original itinerary, photography or practical guide | High |
| Universities/research groups | Cite conservation/ecology resources where genuinely relevant | Medium |
| Photographer communities | Original photography stories and credits | Medium |
| Local businesses | Only where editorially useful; avoid link farms | Low/Medium |
| Directories | Only trusted, relevant destination directories | Low |

Linkable assets to build: zone map, species checklist, seasonal wildlife calendar, safari planning dataset, original photography guide.

Additional citation routes: Google Business Profile (if eligible), trusted directory listings, Wikipedia factual contributions, iNaturalist/GBIF data, AllTrails partnership, relevant subreddits (r/india, r/IndiaTravel) and Quora threads.

# 20. Measurement — KPIs & Reporting

## Metric-level tracking

| Metric | Where to track | Reviewed |
| --- | --- | --- |
| Indexed pages / crawl errors | Google Search Console | Weekly (Phase 1-2), monthly after |
| Impressions, clicks, average position for P0 keywords | Google Search Console | Weekly |
| Discover traffic and impressions | GSC Discover report | Weekly once eligible |
| Organic sessions and new users | GA4 | Weekly |
| Referring domains / new backlinks | Ahrefs/SEMrush | Monthly |
| Outbound clicks to hotel/safari partner sites | GA4 (UTM-tagged) | Monthly — the true business KPI |
| Branded search volume (“ranthambhor.com”, “ranthambhore guide”) | Google Trends / GSC | Quarterly |

## Phase-level targets

| Period | Primary KPI | Secondary KPI |
| --- | --- | --- |
| Month 1 | Technical/indexation health | Indexed pages, CWV, crawl errors |
| Month 2–3 | Non-brand impressions + top-20 keywords | CTR, pages with impressions, internal links |
| Month 4–6 | Top-10 rankings for core clusters | Organic clicks, backlinks, assisted enquiries |
| Month 6–12 | Authority across Ranthambore topic clusters | Discover impressions, qualified enquiries, branded searches |

Do not use “#1 for Ranthambore” as the only success metric. Track clusters and page-level outcomes. Search Console supports query/page/country/date analysis and Discover reporting once there is sufficient data.

# 21. First 10 Pages to Prioritize

- Ranthambhore National Park — definitive guide

- Ranthambore Safari — complete guide

- Ranthambore Safari Zones 1–10

- Best Time to Visit Ranthambore

- Ranthambore Tigers — species, behaviour and famous individuals

- Ranthambore Wildlife — mammals, birds and reptiles

- Ranthambore Fort and History

- How to Reach Ranthambore

- Ranthambore Safari Cost / Permit / Booking Guide

- Ranthambore 2-Day and 3-Day Itineraries

# 22. What NOT to Do

- Do not create hundreds of AI-generated pages with little original information.

- Do not create multiple domains targeting the same Ranthambore queries.

- Do not publish fake tiger-sighting statistics or guarantee sightings.

- Do not copy Rajasthan Tourism or competitor content.

- Do not build hotel pages that intentionally compete with your own hotel domains.

- Do not buy bulk backlinks, PBN links or irrelevant directory links.

- Do not stuff “Ranthambore” into every heading, image alt or paragraph.

- Do not make Discover headlines sensational when the article does not deliver.

- Do not treat structured data as a ranking hack — it helps Google understand content but does not guarantee a rich result.

- Do not rely on Discover as predictable traffic.

- Do not create one page per keyword — cluster instead.

- Do not repeatedly submit unchanged URLs for indexing.

# 23. Final Website Transformation

The end-state should feel less like “a company selling a Ranthambore safari” and more like “the place on the internet that understands Ranthambhore.” The commercial layer remains important, but it sits underneath the information authority.

| Layer | User question | Ranthambhor.com role |
| --- | --- | --- |
| Discover | What is happening / why should I care? | Original stories, photography, conservation, seasonal insights |
| Learn | What is Ranthambhore? | Encyclopedia hubs: park, tiger, wildlife, flora, history |
| Plan | How do I visit? | Travel guide, best time, zones, costs, itineraries, packing |
| Safari | How do I book/manage my safari? | Practical booking and safari guidance |
| Stay | Where should I stay? | Curated accommodation guide, without competing with hotel domains |
| Book | Can you help me? | Qualified enquiry/booking CTA |

# 24. Non-Negotiable Rules — Recap

- Ranthambhor.com is the information authority for Ranthambhore, not a booking site — it must never read like one.

- It never lists room rates, availability, or takes bookings directly; hotel/safari commerce stays on your existing business websites.

- Every piece of content earns trust first (Discover → Learn → Plan) before any commercial mention appears (Safari → Stay → Book).

- Original photography and named local expertise are the core differentiator — protect and showcase them on every page.

- Freshness is not optional — an out-of-date “best time to visit” page actively damages trust and rankings.

- One canonical page per topic cluster. Never two pages chasing the same query.

- Never guarantee a tiger sighting. Never publish an unverified statistic.

# 25. Important Accuracy Note

Ranthambore information changes: safari rules, zone allocation, timings, closures, prices and conservation conditions can all change. For these pages, use official Rajasthan Forest Department / Rajasthan Tourism information as the source of truth and display an updated/reviewed date. Current Rajasthan Tourism information describes Ranthambore as a major tiger destination and provides current access/season information; use it as a reference rather than copying its wording.

The current Ranthambhor.com site already has a useful destination foundation — National Park, wildlife, tiger, conservation, safari-zone and travel-planning content. The next step is turning these into a deeper, internally linked topical authority.

Reference notes: Google Search Central / Search Console documentation and current Ranthambore tourism pages were consulted for the technical and Discover portions of this plan.